# BD‑KamiDrone Mk1 – 3‑Month Prototype Project Plan

Objective: Develop a low‑cost (৳5 lakh) kamikaze drone prototype with 1,200 km range, 300‑350 km/h cruise speed, and 40 kg payload for demonstration to Bangladeshi defence stakeholders.

## Timeline (12 Weeks)

Month 1 – Design & Sourcing

Week 1‑2  • Finalise requirements, airframe concept, propulsion & guidance architecture

Week 3‑4  • Complete bill‑of‑materials (BOM) and place bulk orders for engines, avionics, materials

Month 2 – Build & Static Tests

Week 5‑6  • Fabricate composite/foam airframe, integrate fuel & payload bays

Week 7    • Install Pixhawk FC, GPS, servos; wire power & control systems

Week 8    • Bench‑test engine, control surfaces, telemetry, and safety interlocks

Month 3 – Flight Trials & Demo

Week 9‑10 • Conduct low‑altitude flights with dummy payload; tune navigation

Week 11  • Endurance simulations; failsafe and kill‑switch validation

Week 12  • Live demonstration with inert warhead casing for AFD / BAF evaluators

## Budget Summary (৳)

| Item | Cost |
| --- | --- |
| Engine & Avionics | 180,000 |
| Airframe Materials & Fabrication | 120,000 |
| Payload (dummy + casing) | 80,000 |
| Testing & Miscellaneous | 60,000 |
| Presentation & Demo | 20,000 |
| Total | 460,000 – 500,000 |

## Core Team

Aerospace / Mechanical Engineer – airframe design & structural analysis

Electronics / Autopilot Engineer – wiring, firmware, navigation tuning

Explosive Consultant – safe warhead casing design (dummy for prototype)

Workshop Technicians (1‑2) – composite lay‑up and machining

RC Test‑Pilot – remote pilot for initial flight trials

## Key Deliverables

Fully assembled drone prototype achieving stated performance

Bench‑test and flight‑test data logs

Three‑minute demo video & technical brief for MoD / BAF

Costed roadmap for scaling to 10‑unit pre‑production batch